TEST PLAN

QAPractice UI Test-Automation Project

Application under test: https://www.qa-practice.com

Java · Selenium WebDriver 4.38 · TestNG 7.9 · Maven · Page Object Model

Version 1.0 · June 4, 2026

# Table of Contents

Table of Contents	2

Document History	3

1. Introduction & Objectives	3

2. Scope	3

2.1 In Scope	3

2.2 Out of Scope	3

3. Test Approach	4

4. Test Environment	4

5. Entry & Exit Criteria	4

5.1 Entry Criteria	4

5.2 Exit Criteria	4

6. Roles & Responsibilities	5

7. Schedule & Milestones	5

8. Risks & Mitigations	5

9. Deliverables	5

# Document History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 2026-05-28 | QA Team | Initial draft |
| 0.2 | 2026-06-01 | QA Team | Added risks & traceability |
| 1.0 | 2026-06-04 | QA Lead | Baseline approved |

# 1. Introduction & Objectives

This document defines the test plan for the QAPractice UI test-automation project, which validates the public practice site at https://www.qa-practice.com. The objective is to verify, through an automated Selenium suite, that each interactive feature on the site behaves correctly for valid, invalid, and boundary inputs.

The suite is built with Java, Selenium WebDriver 4.38, TestNG 7.9 and Maven, organized using the Page Object Model. The single test class QaPractice extends BaseSetupManager, which prompts for browser selection at runtime via a Scanner (1=Chrome, 2=Edge, 3=Firefox). Tests are ordered with @Test(priority) and share a common assertResult(expected, urlBefore) helper that checks for a success result, URL change, or absence of a 404 on valid cases, and for error feedback or staying on the page for invalid cases.

# 2. Scope

## 2.1 In Scope

Functional UI automation of the following thirteen feature areas:

- Text input field – valid/invalid string rules and length boundaries

- Email field – format validation

- Password field – complexity rules

- Buttons – simple, looks-like-a-button, disabled

- Checkboxes – single and multiple

- Select dropdowns – single, multi, and combinations

- New tab – link and button

- Textareas – single and multiple

- Alerts – alert, confirm, prompt

- Drag & Drop – boxes and images tabs (“Drop here” → “Dropped!”)

- Iframe – presence/attrs, switching, navbar, header CTAs, album cards, back-to-top, footers

- Pop-up – modal tab and iframe-popup tab with copy/paste validation

- Practice form – required/optional fields, dependent State/City dropdowns, results modal

## 2.2 Out of Scope

- Performance and load testing

- Security and penetration testing

- Cross-browser matrix beyond Chrome, Edge and Firefox

- Mobile and responsive testing

# 3. Test Approach

Testing follows the Page Object Model: each feature page is modeled as a class exposing intent-revealing methods, keeping locators isolated from test logic. The QaPractice test class drives these pages with TestNG, ordering execution through @Test(priority).

- Data-driven coverage via @DataProvider – each email, password, checkbox, select and practice-form data row becomes an individual test case.

- Positive, negative and boundary cases for every applicable field.

- Requirement-driven negative tests for placeholder href="#" links, which are expected to be present but non-functional.

- A shared assertResult(expected, urlBefore) helper standardizes pass/fail evaluation across tests.

- Each test navigates fresh and uses Thread.sleep(500) between actions to stabilize the public-site interactions.

# 4. Test Environment

| Component | Detail |
| --- | --- |
| Automation library | Selenium WebDriver 4.38 |
| Test framework | TestNG 7.9 |
| Build tool | Maven |
| Language / JDK | Java (JDK 17+) |
| Driver management | WebDriverManager |
| Browsers | Chrome, Edge, Firefox (runtime Scanner selection) |
| AUT | https://www.qa-practice.com (public site) |

# 5. Entry & Exit Criteria

## 5.1 Entry Criteria

- Test environment and dependencies installed and verified.

- AUT reachable and stable.

- Test cases reviewed and baselined; automation framework compiles and runs.

## 5.2 Exit Criteria

- All planned test cases executed.

- No open Critical or Major defects without an agreed mitigation.

- Requirements traceability shows 100% of in-scope requirements covered by at least one test case.

- Test results documented and reviewed.

# 6. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Owns the plan, reviews coverage, signs off on exit criteria |
| Automation Engineer | Implements and maintains POM classes and tests |
| QA Engineer | Designs test cases, triages results, logs defects |
| Developer | Fixes reported defects (e.g., the historical PracticeForm wiring bug) |

# 7. Schedule & Milestones

Indicative milestones (placeholder dates to be confirmed):

| Milestone | Target |
| --- | --- |
| Test planning complete | Week 1 |
| Framework & page objects ready | Week 2 |
| Test case automation complete | Week 3 |
| Execution & defect triage | Week 4 |
| Reporting & sign-off | Week 5 |

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Flaky drag-and-drop interactions | Use Actions/JS-based DnD; add explicit waits; retry analyzer |
| Network dependency on a public site | Tolerate transient failures via retries; verify availability in setup |
| Interactive browser prompt (Scanner) blocks CI | Allow a default/parameterized browser for unattended runs |
| Placeholder href="#" links | Treat as requirement-driven negative tests; log as known defects (BUG-001) |
| Public-site content changes | Keep locators in page objects; review on failures |